SNHU Travel Project Sprint Review and Retrospective

Mickalia Reid

Southern New Hampshire University

CS-250 Software Development Lifecycle

Joseph Martinez

February 22, 2026

The various roles of the Scrum-Agile Team have played a significant role in the success of a project that was developed using a Scrum-Agile approach. The Scrum-Agile Team consists of a Product Owner, Scrum Master, Tester and Developer who all work together to develop a product that is valuable, aligns with the customer’s vision and is delivered efficiently. The Product Owner represents the customer by defining the product goals and vision to ensure the right product that aligns with the customer’s vision is built. Through communication with stakeholders, the Product Owner gathers feedback and information that is used to write and refine user stories, prioritizes features that deliver the most value and creates a product backlog which helps the team to focus on tasks that benefit the users and benefits. The Product Owner prevents the team from wasting time and money building a product that does not align with the needs of the customer and users. For example, during the development of the SNHU Travel Project, the Product Owner was able to define the goals, vision and expectations of the customer through the creation of various user stories. These user stories were clearly and carefully prioritized within the product backlog for the rest of the team to have knowledge and clarity on the expectations of the product to be built.

The Scrum Master acts as guide to help the team navigate and follow Agile practices more smoothly and efficiently while removing obstacles and blockers that can slow the developmental process. The Scrum Master uses various Scrum events such as daily stand-ups, sprint planning, sprint review and retrospective to help foster efficiency, communication, transparency, accountability and collobartion which keeps the team more organized. The Scrum Master helps to identify and remove blockers that can disrupt and slow down the team. By quickly removing these blockers and disruptions, the team’s performance is improved as the team can stay focused on the sprint goals to continuously build high quality products. For example, in the SNHU Travel Project, the Scrum Master used daily standups to foster communication and collaboration amongst the team, so each team member had understanding and clarity on the product to be built. Team members who required help with a task were able to collaborate with other team members so the development process would not stall.

The Developer builds high quality products by turning the user stories and customer requirements into workable features. The developer writes code and implements features that align with the business needs of the product. The developer also participates in the various estimation practices such as Affinity Grouping to help the team define a timeframe for the completion of the product by providing technical insights that the team might overlook. With feedback and any changes needed, the Developer can alter the code to fix bugs and improve functionality of the product. For example, within the SNHU Travel project, the developer writes functional code to create the top five destination page by including these destinations in a numbered list that the user scrolls up and down to view. This list included a photo of the destination and a small description of the destination. After feedback from the stakeholders and Product Owner, the developer was able to alter the code to instead create the top five destinations list as a slideshow that now featured a next and previous button.

The Tester ensures the developed product works as intended, meets quality standards and meets the acceptance criteria. The tester creates, refines and executes test cases to ensure each feature functions as intended without any bugs and defects which prevents any broken features from reaching the users. As the tester validates user stories to meet the acceptance criteria of each user story, the tester often collaborates with Product Owner to provide further clarity and information on the product to ensure the product’s criteria is still the same as the initial test can pass the acceptance criteria while the product developed fails the user and customer expectations due to lack of communication. For example, in the SNHU Travel Project, the tester used three of the user stories to create initial test cases to ensure these user stories meet the acceptance criteria. However, after communication from the Product Owner that now included changes to the development of the product, the tester had to revise the initial test cases to include and test the new requirements and acceptance criteria.

A Scrum-Agile approach to the software development life cycle helps user stories reach completion by breaking work into manageable tasks known as Sprints. Sprints are short cycles of development which usually last 1-4 weeks where the team commits to completing specific stories that include the development of key features. This allows developers to develop code in small increments which gives the developer the ability to fix any issues before the sprint ends. Testers can also validate user stories much more efficiently to identify any bugs and adapt testing for any changes made throughout the development of the product after receiving feedback from the stakeholder and Product Owner.  For example, within the development of the SNHU Travel Project, instead of the team building the entire travel website all at once, the team break key features of the projects into small user stories which listed the type of user, what the user wants and why the user wants it and built each feature by prioritization. This allowed the progress of the project to be more measurable and of higher quality.

A Scrum-Agile approach supported the completion of the project even when the project was interrupted and changed direction by providing flexibility which allows the development of a product to be iterative and responsive to changes. Instead of following a rigid plan that was defined at the beginning of the project, a Scrum-Agile approach allowed the team to quickly adapt and adjust priorities changes without disrupting the overall development of the product. A Scrum-Agile approach allows continuous feedback from stakeholders so any changes in business goals, user needs or business direction are identified earlier within the project. Through collaboration and communication, the team can adjust priorities and direction before too much time and effort is spent. For example, during the development of the product for the SNHU Travel Project, the customer wanted to focus on a Wellness/Detox top five destination list instead of general top five destination list. This change was easily implemented why altering the user stories and acceptance criteria to meet the new requirements and business goals of the customer.

Throughout the development of the SNHU Travel Project, continuous communication played a key role in the successful completion of the product. Through communication and incorporating a Scrum-Agile approach, a high-quality product that aligns with the goals and vision of the customer was built. For example, through daily standups, progress and challenges were shared amongst the team. Any confusion was quickly removed and replaced with clarity to keep the development of the project moving forward. Another example will be communication and collaboration between the Tester and Product Owner using email. The developer was able to ask for clarity about specific requirements and features where the Product Owner was able to inform and send the changes made to the product, so the tester was able to revise the initial test cases to test product functionality against the new requirements.

The Agile Management tools used by the team such as Jira and Azure Boards helped to organize the tasks and made progress visible in one place which was visible and easily accessible to every team member. The use of these Agile Management tools helped the team to assign responsibilities which fostered accountability, monitor sprint progress, prioritize and update product backlog and track the various user stories and tasks. Incorporating Scrum-Agile principles such as Scrum events along with the use of Agile Management tools helped the team to be successful in the development of the SNHU Travel Project. During the Daily Scrum Stand-ups, Agile management tools such as Jira helped the team to quickly review progress by referencing the Jira board to discuss completed tasks and tasks that need to be completed. Blockers were also identified and quickly addressed through the reference of Jira during the daily stand-ups. Another scrum event that was effective with the Agile management tool was during the Sprint Review where Jira displayed the completed tasks and user stories. Stakeholders were able to view and discuss progress and provide feedback to the Product Owner where the Product Owner will either verify the completion of the user story or update the requirements of the product.

During the development of the SNHU Travel Project, there were various pros and cons while incorporating a Scrum-Agile approach within the project. One major advantage of the Scrum-Agile approach was the flexibility of adapting to changes in requirements or directions as feedback from stakeholders and customers is provided. Since the Scrum-Agile approach uses incremental development, the team can quickly reprioritize tasks, update user stories and adjust development without restarting the entire project. This flexibility allowed the team to build a high-quality product that met the requirements of the customer within the five-week timeframe. Another advantage of using the Scrum-Agile approach was the improvement of team performance through improved communication. The Scrum-Agile approach fosters communication amongst the team through Scrum events which helped to keep clarity and alignment on the requirements of the product to be built. This also helped to prevent misunderstandings and confusion that could cause a delay in the development of the product.

Although the Scrum-Agile approach was mostly beneficial to the development of the SNHU Travel Project, there were a few cons that were evident. Although the Scrum-Agile approach provided flexibility, a change in requirement and direction can cause confusion and uncertainty amongst the team where further clarification will be needed to ensure the successful completion of the project. Revision and adjustment are needed as requirements of the project changes can slow the progress of the project as more time will be needed to rediscuss, plan and incorporate these changes. For a project using a Scrum-Agile approach, success is highly dependent on strong and consistent communication amongst the team and customer. If confusion and misunderstandings are present amongst the team, then the development of the product is at risk of being delayed as reworking may need to be done to ensure the product meets and aligns with the customer’s goals and requirements.

After the successful completion of the SNHU Travel Project, I can conclude that using a Scrum-Agile approach was the best approach in the development of the product. During the development of the product, the direction and requirements of the product changed from focusing on general travel destinations to now focusing on Wellness/Detox destinations. By using the Scrum-Agile approach, the team was able to quickly and efficiently adjust and shift the team focus on the new requirements without affecting the overall progress of the product. The Scrum-Agile approach promoted flexibility, collaboration, continuous feedback, consistent communication and steady progress which helped the team develop a high-quality product that aligns with the goals and requirements of the customer within the five-week deadline.